## Slide 1: Status of SBN’s Ground-based Surveys Archive
DPS Meeting 2023
Eric E. Palmer

## Slide 2: Catalina Sky Survey
Active survey
    4-5 telescopes each clear night, ~7 TB/month
Established a pipeline to process current and historical data
    Current: Was active Jan 20, 2022 until Monsoons (for software upgrade)
        Receive 100-200 MB/day
    Historical: Jan 2020 to present
        Can process 50 GB/day
    Paused since monsoons to upgrade software
        Almost ready - Internal review
Archived: 111 TB out of 377 TB
On hold
    PSI had major IT failure. All data is safe, but equipment used for processing was lost

## Slide 3: Catalina Sky Survey - Future
Kitt Peak 90" Bok Telescope (ongoing CSS observations)
    May 2023
Siding Spring 0.5m Uppsala Schmidt (operated by CSS 2003-2013)
    August 2023
Mt. Lemmon 0.8m Schulman telescope
    Nov. 2023; pending telescope and instrument improvements
CSS may add other telescopes

## Slide 4: NEAT - Near Earth Asteroid Tracking
Background
    A collaborative effort with the United States Air Force (USAF)
    December 1995 - 2007
Previously Archived one portion (2TB)
Currently working on the remainder (NEAT/QUEST)
    Volume: 50 TB
    Maui MSS, Part 3 of Palomar Tri-Cam, Palomar QUESET
    Review Status: 4th volume received and 3 passed validation
    8TB disks sent from JPL regularly. Expecting 3-4 more deliveries.

## Slide 5: Spacewatch
Description:
    0.9m Mosaic Camera Survey began in March 2003 - 2016
    Goal of discovering near-Earth asteroids by surveying the sky mainly within 15 degrees of the ecliptic.
Archived
    Mosaic data - Complete: 30 TB
In progress
    1.8 m follow-up — 2011-2022
        Sample internal reviewed: 12 TB
    Drift scans: < 1TB

## Slide 6: LONEOS
The LONEOS data have been recovered from disk storage and magnetic tape
    Dates: 1998-2011
Currently: Available as-is.
    Available at SBN, see the readme.txt file for more details.
R&A has been funded through a NASA YORPD 2021 grant
    PI: Ed Tedesco
Volume: 13 TB
Status
    Review of a sample held January 4
    Delta review scheduled for October 18 (includes additional data)
When the year is finished, no more work will be done

## Slide 7: Data Storage
Prime
    All data is “on-line” and directly accessible
    No cost or download limits
Backup copy (per requirements)
    Stored in “Glacier” with Amazon Web Services
    This has a cost for egress
        Only for repopulating primary system
Long term copy
    NSSDCA - NASA’s long term archive at Goddard Spaceflight Center

## Slide 8: Radar
Arecibo Doppler Radar Spectra sample data review held February 8
    In liens resolution (includes all the data)
Raw Goldstone SSR Radar Data review held February 10
    In liens resolution, delta review required

## Slide 9: Web Access
    CATCH is primary tool
        https://catch.astro.umd.edu
    Web:
    https://sbn.psi.edu/pds/archive/surveys.html

## Slide 10: Web Access
    Basic web browse capability
        https://cssdb.psi.edu/
        Directly pulled from submitted data
        Feedback - Is this a requirement? Consistent?